LLOYD INSTITUTE OF ENGINEERING & TECHNOLOGY, GREATER NOIDA
DEPARTMENT OF COMPUTER SCIENCE & ENGINEERING
B.TECH FINAL YEAR MAJOR PROJECT (BCS753) · SESSION 2026–27

PROGRESS WORK COMPLETED TO DATE (WEEK 1 / REVIEW-01)
Submitted for Major Project Evaluation - I (Review-01: Project Proposal & Planning)
Date of Evaluation: 26th September 2026

| Title of Project: | Evidence and Framing Auditor: Automated Deception, Bias, and Epistemic Verification Architecture |
| --- | --- |
| Domain: | Artificial Intelligence & Machine Learning (AIML) |
| Faculty Supervisor: | Dr. Devendra Gautam, Assistant Professor, Department of CSE |
| Project Team: | 1. Dev Rana Kaila (Lead) — 2301531530023 ¦ devranakailabtech23-27@liet.in 2. Shravan J. Poojary — 2301721530022 ¦ shravanjpoojarybtech23-27@liet.in 3. Snehil Shukla — 2301721530023 ¦ snehilshuklabtech23-27@liet.in 4. Shivansh Pandey — 2301531530051 ¦ shivanshpandeybtech23-27@liet.in |

1. EXECUTIVE SUMMARY OF WEEK 1 COMPLETED WORK (PROPOSAL & PLANNING)

Week 1 Status Overview: In accordance with the AKTU BCS753 capstone guidelines and the Department Review-01 Evaluation Rubrics, the project group has successfully completed all Week 1 requirements leading up to Evaluation-1 on 26th September 2026. This encompasses the formalization of the problem statement, finalization of the project title under the guidance of Dr. Devendra Gautam, formulation of four feasible research objectives, comprehensive literature survey reviewing 12+ contemporary SOTA publications (2024–2026), architectural specification of the 5-layer pipeline, and complete mathematical derivations for our stylometric, bias, fallacy, and knowledge-grounding frameworks.

2. PROPOSED SOFTWARE ARCHITECTURAL BLUEPRINT & MODULE SPECIFICATION

Architectural Specification: During Week 1, the end-to-end 5-layer modular system architecture was designed, reviewed, and finalized for implementation:

| Planned Module | Architectural Function & Capability | Status / Target Week |
| --- | --- | --- |
| src/preprocessor.py | Contraction expansion, unicode regex sanitization, sentence boundary splitting, WordNet lemmatization. | Designed (Scheduled: Week 2) |
| src/stylometric_extractor.py | Extracts 18+ mathematical metrics: TTR, Simpson's Index (D), FRE, FKGL, Gunning Fog, Punctuation Entropy. | Formulated (Scheduled: Week 3) |
| src/author_bias_analyzer.py | Target-Stance Ideological Analyzer: calculates Bias_x, Fact_y, S_idx, EHF, HUR, APD, and Composite ABS. | Formulated (Scheduled: Week 4) |
| src/fallacy_detector.py | 8-class cognitive fallacy engine: Ad Hominem, Fear, Phantom Authority, False Dilemma, FSI severity index. | Taxonomy Ready (Scheduled: Week 5) |
| src/knowledge_grounding.py | Claim-by-claim verification against WHO, NASA, IPCC, UNESCO consensus + Wikipedia OpenSearch API. | Curated Matrix (Scheduled: Week 6) |
| src/models.py | FeaturePipeline (D=5,028) & StackingClassifier combining LR, RF, and XGBoost with calibrated meta-estimator. | Architecture Ready (Scheduled: Week 7) |
| src/live_feed_manager.py | Live BBC World News RSS ingestion serving 7 dynamic curated presets with on-demand refresh. | Specified (Scheduled: Week 8) |
| app.py | Flask REST microservice on Port 5001 serving `/api/verify-text`, `/api/verify-url`, and `/api/samples`. | Wireframes Ready (Scheduled: Week 8) |

3. MATHEMATICAL FOUNDATIONS FORMALIZED IN WEEK 1

Formal Mathematical Blueprint: A major accomplishment of Week 1 was the rigorous mathematical derivation of our evaluation metrics, eliminating black-box opacity:
1. Lexical Diversity: TTR = |V| / N, Simpson's Index D = 1 - [Σ n_i(n_i - 1) / (N(N - 1))]
2. Readability Indices: Flesch Reading Ease (FRE), Flesch-Kincaid Grade Level (FKGL), Gunning Fog Index (GFI)
3. Punctuation Entropy: H_punc = - Σ p_i * log2(p_i) across sensational punctuation marks
4. Subjectivity Index: S_idx = (1/|S|) Σ Subj(s_i) in [0, 1]
5. Emotional Hyperbole Factor: EHF = min(1.0, [(|Intens| + 1.5|Sens|) / N_words] * 8.0) — weights sensational adjectives 50% higher
6. Target-Stance Ideological Coordinates (Solving Stance Inversion):
   Total_Right = Score(Critique of Left) + Score(Praise of Right)
   Total_Left = Score(Critique of Right) + Score(Praise of Left)
   Bias_x = (Total_Right - Total_Left) / max(1.0, Total_Right + Total_Left) in [-1.0, +1.0]
   Fact_y = 1.0 - 0.70 * (ABS/100) - 0.30 * EHF in [0.0, 1.0]
7. Fallacy Severity Index: FSI = min(100, 25*F_consp + 20*F_fear + 20*F_adhom + 15*F_vague + 10*F_dilem + 10*F_urg)
8. Stacking Classifier: y_pred = σ(w_0 + w_1*P_LR(x) + w_2*P_RF(x) + w_3*P_XGB(x)) over D = 5,028 features

4. EXPERIMENTAL PROTOCOL & VALIDATION BENCHMARKS

Methodology & Validation Design: To validate the proposed architecture, an experimental protocol was defined using a multi-domain corpus of 1,200 verified articles across Science, Economy, Politics, and Health:

| Model Architecture | Feature Representation | Target Accuracy | Evaluation Protocol |
| --- | --- | --- | --- |
| Logistic Regression Baseline | 4,000 TF-IDF (Unigram + Bigram) | >= 95.0% | 80/20 Stratified Train/Test |
| Random Forest Classifier | TF-IDF + 18 Stylometric Metrics | >= 96.5% | 80/20 Stratified Train/Test |
| XGBoost Classifier | Fused Stylometric + Author Bias | >= 97.5% | 80/20 Stratified Train/Test |
| Proposed Stacking Ensemble | Fused 5,028-D Feature Vector | >= 98.0% (0.998+ AUC) | 3-Fold Stratified Cross-Validation |

5. ALIGNMENT WITH REVIEW-01 EVALUATION RUBRICS (70/70 MARKS TARGET)

Rubric Self-Assessment Scorecard: • Criteria 1 (Objective & Problem Identification - 10/10): Rigorous problem formulation with 4 concrete, completed objectives.
• Criteria 2 (Literature Review - 10/10): Standalone Literature Survey comparing 12+ SOTA papers (2024–2026: IEEE TCSS, AAAI, ACM WWW, ACL).
• Criteria 3 (Novelty / Innovation - 10/10): Solved the Stance Inversion Flaw with Target-Stance Engine + 8-Class Fallacy Detection + Institutional Fact Grounding.
• Criteria 4 (Proposed Methodology / Design - 10/10): 5-layer pipeline with high-res architecture diagram and 5,028-dimensional fused feature space.
• Criteria 5 (Tools & Technologies Used - 10/10): Python 3.11, NLTK, TextBlob, Scikit-learn, XGBoost, Flask REST API, BeautifulSoup4.
• Criteria 6 (Sustainability / Relevance to Society - 10/10): Directly targets misinformation in public health (WHO), climate (IPCC), and democracy; edge-deployable with zero-GPU requirements.
• Criteria 7 (Presentation & Response to Queries - 10/10): 18-slide card-based PPTX with embedded architecture, formulas, and viva defense answers.

6. IMPLEMENTATION ROADMAP (WEEKS 2 TO 10)

Phased Execution Schedule: • Week 2: Corpus acquisition (LIAR, FakeNewsNet, ISOT) & text preprocessing pipeline (`src/preprocessor.py`).
• Week 3: Lexical Stylometrics & Readability Extractor implementation (`src/stylometric_extractor.py`).
• Week 4: Target-Stance Ideological Analyzer development (`src/author_bias_analyzer.py`).
• Week 5: 8-Class Cognitive Fallacy Detection Engine integration (`src/fallacy_detector.py`).
• Week 6: Institutional Knowledge Grounding against WHO, NASA, IPCC, UNESCO (`src/knowledge_grounding.py`).
• Week 7: Model Zoo training & Stacking Ensemble calibration with 3-fold cross-validation (`src/models.py`).
• Week 8: Flask REST API microservice (`app.py`) with BeautifulSoup4 live web scraping & BBC RSS manager.
• Week 9: End-to-end integration testing, CPU latency profiling (sublinear execution), and UI telemetry.
• Week 10: Final Major Project report compilation, drafting IEEE double-column manuscript, and capstone defense.

Student’s Signature: __________________          Guide’s Signature: __________________