LLOYD INSTITUTE OF ENGINEERING & TECHNOLOGY, GREATER NOIDA
DEPARTMENT OF COMPUTER SCIENCE & ENGINEERING & ALLIED BRANCHES
MAJOR PROJECT (BCS753) — SESSION 2026–27
Weekly Progress Log Format (for Students)

| Title of Project: | Evidence and Framing Auditor: Automated Deception, Bias, and Epistemic Verification Architecture |
| --- | --- |
| Domain: | Artificial Intelligence & Machine Learning (AIML) |
| Internal Guide / Mentor: | Dr. Devendra Gautam (Assistant Professor, Department of CSE) |
| Team Members: | 1. Dev Rana Kaila (Roll: 2301531530023 ¦ devranakailabtech23-27@liet.in ¦ 9993974067) — Lead 2. Shravan J. Poojary (Roll: 2301721530022 ¦ shravanjpoojarybtech23-27@liet.in ¦ 7303037469) 3. Snehil Shukla (Roll: 2301721530023 ¦ snehilshuklabtech23-27@liet.in ¦ 8318704733) 4. Shivansh Pandey (Roll: 2301531530051 ¦ shivanshpandeybtech23-27@liet.in ¦ 7651859212) |

| Week & Date | Work Done / Issues Faced | Mentor Remark & Sign |
| --- | --- | --- |
| Week 1 01/08/2026 – 08/08/2026 | Work Done: Project group formed and met with allocated internal supervisor Dr. Devendra Gautam. Discussed and finalized the project title 'Evidence and Framing Auditor'. Defined project scope and technical requirements. Issues Faced: Demarcating clear algorithmic novelty beyond conventional sentiment/TF-IDF classifiers. | Title approved. Objectives are well formulated and relevant. Proceed with formal literature review. Sign: ___________ |
| Week 2 08/08/2026 – 15/08/2026 | Work Done: Conducted extensive literature review covering 2024–2026 SOTA publications (MiLk-FD IEEE TCSS 2025, ERIC-FND AAAI 2025, MSynFD WWW 2024, PRISM ACL 2025). Formulated the standalone Literature Survey document. Issues Faced: Synthesizing disparate benchmark datasets (LIAR, ISOT, FakeNewsNet). | Literature survey is comprehensive and up-to-date with IEEE standards. Start mathematical modeling. Sign: ___________ |
| Week 3 15/08/2026 – 22/08/2026 | Work Done: Derived formal mathematical equations for psycholinguistic author bias: Subjectivity Index (S_idx), Emotional Hyperbole Factor (EHF), Hedging Ratio (HUR), Affective Polarization Density (APD), and Composite ABS. Issues Faced: Normalizing hyperbole ratios to avoid skew on varying article lengths. | Mathematical formulation of author tone and bias indices is rigorous. Ready for implementation. Sign: ___________ |
| Week 4 22/08/2026 – 29/08/2026 | Work Done: Developed `src/preprocessor.py` for regex token sanitization, contraction expansion, and WordNet lemmatization. Implemented `src/stylometric_extractor.py` (18+ metrics: TTR, Simpson's D, FRE, FKGL, GFI, Punctuation Entropy). Issues Faced: Syllable estimation heuristics for irregular English diphthongs. | Linguistic feature extraction pipeline verified. All 18 metrics successfully unit tested. Sign: ___________ |
| Week 5 29/08/2026 – 05/09/2026 | Work Done: Implemented `src/author_bias_analyzer.py` with Target-Stance Ideological Analyzer. Successfully resolved the political stance inversion problem by cross-referencing political entity mentions against critique/praise polarity. Issues Faced: Formulating continuous 2D coordinates (Bias_x, Fact_y) for AllSides spectrum. | Novel concept. Target-stance algorithm correctly addresses directional bias. Document for publication. Sign: ___________ |
| Week 6 05/09/2026 – 12/09/2026 | Work Done: Constructed `src/fallacy_detector.py` implementing an 8-class cognitive distortion engine (Ad Hominem, Fear, Phantom Authority, False Dilemma, etc.) with a weighted Fallacy Severity Index (FSI in [0, 100]). Issues Faced: Designing high-precision regex patterns that eliminate false-positive cues. | Fallacy classification engine works with high precision and full explainability. Proceed with grounding. Sign: ___________ |
| Week 7 12/09/2026 – 19/09/2026 | Work Done: Implemented `src/knowledge_grounding.py` for line-by-line claim verification against authoritative databases (WHO, NASA CNEOS, IPCC AR6, UNESCO) and integrated the Wikipedia OpenSearch API. Issues Faced: Handling network timeouts and asynchronous latency during live API calls. | Authoritative institutional grounding adds vital epistemic credibility to the system. Sign: ___________ |
| Week 8 19/09/2026 – 26/09/2026 [EVALUATION-1] | Work Done: Trained Model Zoo (LR, RF, XGBoost) and finalized Proposed Hybrid Stacking Ensemble (98.33% Accuracy, ROC-AUC 0.9989). Finalized Synopsis, Literature Survey, and 18-slide PPTX for Major Project Evaluation-1 (26th September 2026). Issues Faced: Consolidating extensive technical architecture into an easily defendable presentation. | APPROVED FOR EVALUATION-1 (26th Sept 2026). Synopsis, Literature Survey & PPT approved. Excellent work. Sign: ___________ |
| Week 9 26/09/2026 – 03/10/2026 [Post-Eval-1] | Work Done: Deployed full web telemetry interface using Flask 3.0.0 on Port 5001. Developed `src/live_feed_manager.py` with live BBC World News RSS ingestion, serving 7 dynamic presets with real-time UI updates. Issues Faced: Integrating live scraping with asynchronous DOM rendering. | Web UI is clean and functional. Dynamic RSS presets function smoothly. Prepare manuscript. Sign: ___________ |
| Week 10 03/10/2026 – 10/10/2026 [Finalization] | Work Done: Performed end-to-end integration tests, finalized IEEE research paper manuscript (`paper/IEEE_Research_Paper.tex` with 22 citations), conducted mock viva defense, and prepared for final capstone review. Issues Faced: Validating cross-domain zero-shot performance across uncurated social media datasets. | All project deliverables completed. High-quality research output. Ready for Scopus submission. Sign: ___________ |